|  |  |
| --- | --- |
|  | **2014** |
|  | Team Fourtwenty  Kevin Ly  Pieter Hoek  Marco Havermans  City: Breda  Projectgroup: 6  Employer: H.C.M. van Bueren  Date: 12/9/2014  Class: RIO4-APO2A/B  Version: 0.1 |
|  |  |

|  |
| --- |
| **[Barroc-IT]** |
| Mode of operation |

# Inhoudsopgave

Inhoud

[Inhoudsopgave 2](#_Toc398887697)

[1. Background 3](#_Toc398887698)

[Teammanager: 3](#_Toc398887699)

[Secretary: 3](#_Toc398887700)

[Employee developer: 3](#_Toc398887701)

[2. Goal 4](#_Toc398887702)

[3. Projectorders 5](#_Toc398887703)

[Teammanager: 5](#_Toc398887704)

[Secretary: 5](#_Toc398887705)

[Employee developer: 5](#_Toc398887706)

[Barroc-IT 5](#_Toc398887707)

[Order 5](#_Toc398887708)

[Finance department 6](#_Toc398887709)

[Sales department 6](#_Toc398887710)

[Development department 7](#_Toc398887711)

[4. Projectactivities 8](#_Toc398887712)

[5. Projectborders 9](#_Toc398887713)

[6. Products 10](#_Toc398887714)

[7. Quality 11](#_Toc398887715)

[8. Projectorganisation 12](#_Toc398887716)

[Teammanager: 12](#_Toc398887717)

[Secretary: 12](#_Toc398887718)

[Employee developer: 12](#_Toc398887719)

[9. Planning 13](#_Toc398887720)

[10. Costs and assets 14](#_Toc398887721)

[11. Risks 15](#_Toc398887722)

# 1. Background

Team Fourtwenty is a application development group that develops different applications and its started in year 2014. This group has three workers and is developing software for Barroc-IT.

In the organisation of Team Fourtwenty are many different functions. The following persons will work on the project:

|  |  |
| --- | --- |
| Teammanager: | Kevin Ly |
| Secretary: | Pieter Hoek |
| Employee developer: | Marco Havermans |

Our group is known as one of the different developers of the Radius College in Breda. Our method of programming and subscribing is special so we have fewer rivals.

# 2. Goal

Our employer give us a order to develop a application that will improve the communication between the departments of Finance, Sales and Development. He asked us to make a central database to use. In the first phase we have to present the following documents:  
- Mode of operation  
- Recap of the interviews  
- Renewed order  
- Prototypes of the schemes that are based on interviews  
- Quotation (offer)  
- Use-case diagrams  
- Use-case templates  
- Functional design  
- Technical design  
- Modeldictionary  
- Datadictionary  
- Database design  
- Advice for optimalisation (Acceptationtest)  
- task partition development area

# 3. Projectorders

The project named Barroc-IT that is owned by B.C.M. van Buearen and will be executed by the developersgroup Team Fourtwenty.

|  |  |
| --- | --- |
| Teammanager: | Kevin Ly |
| Secretary: | Pieter Hoek |
| Employee developer: | Marco Havermans |

## Barroc-IT

We get a order to develop a application for the company Barroc-IT. The company has over 100 man in their service and is settled in Breda 10 years ago. The organisation have many different departments and its develops for their customers. They asked us to develop a application due the communication problems between the departments. The information between the departments will not always synchronize.

Order- One of the orders are to build a central database that will be managed by the finance department and all other departments can view the database information.  
- There is one central account to login each department  
- The files in the database will be archived instead of permanent deletion.  
- The departments get the standard fields in their application. See the table:

|  |  |
| --- | --- |
| Field | Description |
| Companyname | Name of the company |
| Address1 | The address1 |
| Zipcode1 | The zipcode1 |
| City1 | The city1 |
| Address2 | The address2 |
| Zipcode2 | The zipcode2 |
| City2 | The city2 |
| Contact person | The contact person |
| Initials | The Initials |
| Phonenumber1 | The phonenumber1 |
| Phonenumber2 | The phonenumber2 |
| Faxnumber | The faxnumber |
| E-mail | The e-mail address |
|  |  |

## Finance department

* Finance has the following fields:

|  |  |
| --- | --- |
| Field | Omschrijving |
| Banknumber(IBAN) | IBAN banknumber |
| Saldo(Balance) | The total of not-paid invoices |
| Aantal facturen(count of not-paid invoices) | The count of not-paid invoices |
| Omzet (sales) | The count of not-paid and paid invoices |
| Limiet(Limit) | The border of maximum balance |
| Grootboekingsnummer | Internal number |
| BTW Code | The percentage of the BTW |
| BKR | Controlpost for BKR alerts ( yes/no) |

* The finance department can add, modify or archive invoices. The modify of invoices can only used for typo and not to modify the whole invoice.
* The department have to see which customers are old and new.
* There must be a list to view all debtors and creditors.

## Sales department

* Sales departneemt has the following fields: “Offer numbers, Offer status, Prospect Y/N, Date of action, Last contact date, Next action, Sale percentage, Creditworthy Y/N”. Also they have access to the database.
* On the field "Offer numbers" there will be a border and this will be standard number "1".
* If the field "Prospect" is "yes" means that he or she is a future customer. He or she hasn't have a contract and is only visible for the sales department.
* Its able to see a BKR alert of customers if they have it. This alert will be sent by the finance department.
* Sales department can only add a customer and modify their own fields.
* The sales department would like to have a list of information from the customers. Also they would like to plan a visit with the customers at the application.
* All kind of information must directly send to the database from the application.
* It must appears alerts if the fields are incorrect or blank.

## Development department

* + Developement department have the following fields: “Maintenance contact, Open projects, Applications, Hardware, Software, Appointments, Internal contact person”. Also they must have access to the central database
  + If finance sent a alert that a customer didn't pay for a project, then the development department will get an alert to hold the project.
  + The development department would like that the application shows what kind of projects are running or they need maintenance.
  + The application have to show all current applications, hardwaren and software of the application.
  + Development department are able to register the customer and when they spoke with them. Also they are able to register which subject they spoken and with which customer.

# 4. Projectactivities

For the current project we have to complete some activities.

Documentation:  
- Mode of operation  
- Plan   
- Renewed order  
- Task partition development area   
- Quotation (offer)  
- Use-case diagrams  
- Use-case templates   
- Classdiagram  
- Activitydiagram  
- Modeldictionary  
- sequencediagrams

Preparing before build a application  
- Prototypes of the schemes that are based on interviews  
- Technical design (Flowcharts)  
- Database design

Preparing after build of the application  
- Create a functional-technical acceptationtest  
- Executing of the acceptationtest

Finished application  
- Central database for use  
- Complete working application

# 5. Projectborders

The project Barroc-IT is a schoolproject of the Radius College in Breda. A small group of developers will develop a application to improve the communication between the departments Finance, Sales and Development. In the quotation you will find the costs.

Subjects what we add in the project:  
- We work with a plan  
- We have a group meeting every week  
- We hold a plan and we will update it if it's need  
- We will finish on our end date 7-11-2014

Subjects what we don't use in the project:  
- Don't add anything in the project that isn't agreed  
- We don't use any other program languages then C# and SQL

# 6. Products

Documentation:   
- Plan   
- Renewed order  
- Task partition development area   
- Quotation (offer)  
- Use-case diagrams  
- Use-case templates   
- Classdiagram  
- Activitydiagram  
- Modeldictionary  
- sequencediagrams

Mode of operation  
- Goal  
- Plan  
- Projectborders / Precondition  
- Products (Product of the project)  
- Quality  
- Risks

Wekelijkse notulen

- Reports of meetings every week

Application  
- The application  
- The Database  
- De acceptiontest

# 7. Quality

In the first case we have to produce the documentation of the project and we will deliver the documentation before we start to develop the application. The surveillance of the quality will be done by everyone of the group and then we will hand it in.

After that we have to develop a application to improve the communication between the departments and the application have to be tested before the end date of the project. The project will have the following things:  
- Draw up of the basic program  
- Test of the basic program  
- Create a database  
- Link the application and the database  
- Test the application with the database  
- Bugfixing

On the last weeks we will fix errors if there is and this must be done one week before the end date. The project is ready to hand in if everything is done. If there is extra time we will try to make a Android application.




# 8. Projectorganisation

|  |  |
| --- | --- |
| Teammanager: | Kevin Ly |
| Secretary: | Pieter Hoek |
| Employee developer: | Marco Havermans |

The employer of the project is always informed about the state of the current project. Reports have to be send to mr. F. van Krimpen and are uploaded on Github. Weekly there is a group meeting to discuss about the state of the project. The plan you will see in the mode of operation. The employer is informed about the reports that is made every week.

The communcation between workers in the group will be on Skype, Whatsapp or Phone number. Workers also fill in how many they worked for the project. They will find it in the plan of MS-project. The meeting frequences are weekly on Thursday.

# 9. Planning

# 10. Costs and assets

The project Barroc-IT is a free project of the Radius College in Breda. A small group of application developers will develop a application to improve the communication between the departments.

The next assets can be occur:  
- Workers will get sick (not available, appointments)  
- Bad projectmanager (bad leading to workers, bad communcation with the employer, workers haven't enough information about the project)  
- Trigged because of social media or Internet  
- Bad communcation between the workers in the group (too late inform if he or she is not available, running in late without to contact the workers, forget to ask for help on delay)

# 11. Risks

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Description risk** | **Countermeasure** | **Chance** | **Consequence** | **Risk:  chance X consequence** | **Prio-rity** |
| Interviews | Communicate with the team for further plans | 3 | 3 | 9 | High-priority |
| Create a renewed order | Take the team together to create | 2 | 3 | 6 | High-priority |
| Make prototypes from interviews | Communicate with team for lay-out or watch on internal website | 1 | 3 | 3 | Middle-priority |
| Create documentation (mode of operation, plan, quotation) | Try get more information how to create the documentation | 2 | 3 | 4 | High-priority |
| Make Use-case diagrams and templates | Focus the work and ask for support of team | 2 | 1 | 2 | Low-priority |
| Create functional design | Get more information about MS-project | 1 | 3 | 3 | Middle-priority |
| Create a activity diagram | Ask team for support | 1 | 1 | 1 | Low-priority |
| Create dictionarys | Read information on MySite of the internal website | 1 | 1 | 1 | Low-priority |
| Create a technical design | Get information for MS-project | 2 | 2 | 4 | High-priority |
|  |  |  |  |  |  |
| Create class en sequence diagrams | Search on Internet to get more information about the subject | 1 | 1 | 1 | Low-priority |
| Sharing the tasks for the development | Make a team meeting and share the tasks | 3 | 3 | 9 | High-priority |
| Create a place to develop soft- and hardware | Install programs what u gonna use | 1 | 3 | 3 | Middle-priority |
| Create a design for the database | Ask team for support if there are problems | 3 | 3 | 9 | High-priority |
| Build the database | Communicate with the team if there are errors that you can't fix | 3 | 3 | 9 | High-priority |
| Build the application for the departments | Ask support if you haven't enough time | 3 | 3 | 9 | High-priority |
| Create a acceptiontest | See documentation for how to make a acceptiontest | 2 | 2 | 4 | Middle-priority |
| Use the acceptiontest | Ask people to try the test, write the negative things on paper | 1 | 3 | 3 | Middle-priority |
| Hand in the application | Check for bugs before hand in! | 3 | 3 | 9 | High-priority |
| Write a user manual for the application | Check for typo before hand in to users | 3 | 3 | 9 | High-priority |
| Prepare for presentation | Ask team for support to create a presentation | 2 | 2 | 4 | High-priority |